iPot
PROJECT PLAN

Accepted by	Document version	Acceptance date	Signature
Khalef	0.1	23/01/2020
Sanna

Version history
Version	Date	Modified by	Changes
0.1	09.01.2020	Team	Project creation

# Introduction
## Introduction and Project Goal
For the Sanna Maatta’s Embedded Software part we are supposed to create a project based on a Raspberry Pi or an Arduino and digital or analog sensors.
The goal of this project is to make a smart plant pot to check the well-being of the plant and automate simple tasks.
## Project Scope and Outcome
Using a Raspberry Pi and enough sensors to measure ambient humidity, soil humidity, ambient temperature, soil temperature, sunlight… And to display those measurements in a display and/or in an Android application.
The outcome of the project will be a plastic pot with the sensors attached to it and a controller set up ready for the user to start using it.
## Project Limitations
The project will only be deployed for Android since the four team workers are Android users and it is easier to install the beta version of the app.
Also, the project is not meant to be modular. The sensors and controller will be built-in, unless we decide to make the smart device alone.
# Organization
## Project Group
Name	Role	Contact information
Khalef	Project Manager
Maral	Coder/Designer
Iñigo	Coder/Designer
Diego	Coder/Designer

## Customer Information
Company: Turku University of Applied Sciences
Customer name	Role	Contact information
Sanna Määttä	Customer

# Project Implementation Plan
## Schedule
Project start date: 09.01.2020
Preliminary schecule:
- Sprint 1 → Project planning 23.01
- Sprint 2 → Requirements specification, test plan 06.02
- Sprint 3 → Functional specification, implementation, testing 27.02
- Sprint 4 → Implementation and testing continues 12.03
- Sprint 5 → Implementation and testing finish, user guide, installation guide 16.04
- Sprint 6 → Final presentation, project demonstration, final report 22.04
Alpha release set to Sprint 4.
Beta release set to Sprint 5.
Stable release set to Sprint 6.
## Cost Estimate
As we are all students working for a course project, we won’t be paid making it the labor cost 0€/hour.
However, because we need hardware, the costs of it will be around:
- 5€ ESP32 microcontroller
- 5€ sensors
- 2€ pot
Making it a total of 10€ to 20€ the whole project.
## Resource Plan
Name	Hours/week	Notes
Khalef	5 hours/week	Available on previous appointment
Maral	5 hours/week	Available on previous appointment
Iñigo	5 hours/week	Available on previous appointment
Diego	5 hours/week	Available on previous appointment

## Software and Hardware
Software:
- Arduino IDE
- Atmel Studio
- Text editor
- Document sharing platform (Google Drive/Dropbox)
- Git platform or Trello
Hardware:
- ESP32 microcontroller
- Ambient sensors and auxiliar hardware (resistors, etc)
- External battery
## Outcome Delivery
First, we are going to present our project plan to the customer, sign an agreement and proceed to the project development.
Once we start developing the project, we will present the current sprint every 2 weeks.
On the 4th sprint we are going to present the Alpha release, including a hardware and software prototypes.
# Project Management Plan
## Meetings and communication
- External meetings and communication: every two weeks we will have a short presentation of the finished sprint and a short meeting with the customer (in this case the teacher) in class.
- Internal meetings and communication: every week all the team members will meet to work together and sort out issues. The communications will be through the WhatsApp application.
## Documentation Storage and Code Repository
All the documents will be uploaded to the sharing document platforms and on the version control platform.
In the case of Git, we will use Redmine since we have to upload the project there for the final presentation.
In case of external documentation we will use either Dropbox or Google Drive.
## Project Quality Goals
- All code is peer reviewed.
- All the design process and documents are peer reviewed.
- At the end of every sprint, the team members will share their thoughts about the ongoing project.
- All the members shall meet at least once a week to work together.
### Requirements specification
Purposes
The purpose of the project is to create a small flower pot that can analyse the soil and water the plant when necessary.
Scope
We are going to have an application with the web view as a user interface, giving all the data about the plant. We might have a small storing structure to store the raw sensor data.
Intended users
The users of this device can track the condition of their plant by the app, the information given to the users include the moist and humidity of the soil and an alert will be given in the app as a reminder to water the plant.
Intended uses
Depending on our timeline and after the alpha release we might add some extra features, like connecting to Alexa echo device and creating automatic watering system.
### Test Plan
What	When	Who
Sensor functionality	Sprint 3	Team
Sensor sync and storage data	Sprint 3	Team
Communication ESP/app	Sprint 4	Team
Correct display of sensor data	Sprint 5	Team
Correct behavior on ESP reset	Sprint 5	Team

### Code Review Plan
All the code will be peer reviewed since we are just a team of four people. The project will be almost completely written in C, a language we all know.
We will split the tasks into smaller ones and everyone will have every week something to complete. At the weekly meeting we will review the completed tasks, solving issues and trying to make the code as efficient as possible. If someone
## Project Risk Analysis
Risk ID	Risk name	Risk consequence	How to avoid	Plan B
01	Faulty hardware	The project could run late if we had to buy again the microcontroller or any sensor	Check all the hardware at the beginning of the project	Pay an extra for faster shipping or try to get an alternative for it
02